## Slide 1: FY 22-23 Wastewater Enterprise Projects

## Slide 2: The Projects
Ward Ave. Sewer Line Repair.
  Construction from East of N. China Lake Blvd through Downs St.
    Sewer project prepares all underground for Phase 2 Paving Project (Norma St. to Downs St.)
  430 LF of VCP Replacement with PVC SDR-35
  4 Lateral Connections Reconstructed
  21 Man Holes Reconstructed
  27 Man Holes Epoxy Lined.
  Total Projected Cost
    $874,436
Phase II Sewer
  Construction in California Ave. From Richman Rd. to China Lake Blvd. & in China Lake Blvd from California Ave. to Argus Ave.
  Remove and Replace 3600 LF of VCP Sewer
  CIPP Line 2200 LF of VCP Sewer
  Remove/Replace Repair and Epoxy Line 37 Sewer Man Holes
  Perform Post Installation CCTV inspection.
  Total Project Cost
    $7,394,397

## Slide 3: Project Map – Ward Ave Sewer Reconstruction
Legend
Blue – Sewer Repair Replace and/or Line.

## Slide 4: Project Map – Phase II Sewer Reconstruction
Legend
  Teal– 15” VCP Replacement
  Purple – 18” VCP Repair/Replace/Line

## Slide 5: Caution – Underground Work Ahead!
Ward Ave.
Ward Ave. Improvement Project
Ward Ave.
Ward Ave. Improvement Project
Ward Ave.
Ward Ave. Improvement Project

## Slide 6: Caution – Underground Work Ahead!
China Lake Blvd
Phase II Sewer
China Lake Blvd
Phase II Sewer
California Ave.
Phase II Sewer

## Slide 7: Caution – Underground Work Ahead!
China Lake Blvd
Phase II Sewer
California Ave
Phase II Sewer
California Ave.
Phase II Sewer

## Slide 8: Caution – Underground Work Ahead!
Ward Ave.
Cast in Place Bottom Deterioration
Ward Ave.
Deteriorated Man Hole
Ward Ave.
Protruding laterals.

## Slide 9: The Balancing Act
Original Budgets
  Ward Ave.– $1.13 Million (Sewer only)
    Expected Expenditure - $874,436.00
    Phase II Sewer– $2.1 Million
      (Based on a 2015 estimate, we were not far enough along with the Project Design to accurately Budget)
    Another Large Cost Discrepancy is the Paving Restoration within State Route 178. This alone is over 1 million dollars.
  The Reason for spending this money?
    This is a Major Trunk Line and handels roughly 65% of the City’s Sewer Flow.
    We have designed a Pipeline that will be a 50-75 year life span.
    It is expensive to dig in 178…. SO LETS DO IT ONCE.
Reserve to Date after all projects are still healthy.

## Slide 10: Why was this all Possible?
Wastewater Enterprise Fund
  Accounts for +/-100% of the Wastewater Budget
  The increased Sewer Rate has allowed us to not bond any work to date!
  Saving your Tax Dollars.
Thank You Ridgecrest for Trusting City Staff & Council to
“GET THINGS DONE”